Project Management System
CM Plan

Project Code: PMS
Document Code: PMS_CM_Plan_v1.0.odt

HCMC, July-2012
SIGNATURE PAGE
CONDUCTER:	Ngo Duc Duy	July 11, 2012
Configuration Controller

REVIEWERS:	Manh Hoang Truong	July 14, 2012
Developer

Pham Nguyen Truong Giang	July 14, 2012
Developer

To Cong Thanh Hai	July 14, 2012
Developer

APPROVAL:	Le Ngoc Thach	July 20, 2012
Project Manager

Record of change
*A - Added M - Modified D – Deleted
Effective Date	Changed Item	A* M, D	Change Description	Version
11-07-2012	All	A	Create document	V1.0

TABLE OF CONTENTS
# Introduction
The purpose of this document is to identify and describe configuration management (CM) process implementing in the project Project Management System – OOPMS.
## Role & Responsibility
Refer to document Roles and Responsibilities in Project.
## Definitions and Acronyms
Acronym	Definition	Note
ADD	Architecture Design Document
CC	Infrastructure Configuration Controller
CI	Configuration Item
CM	Configuration Management
DDD	Detail Design Document
PM	Project Manager
PTL	Project Technical Leader
PIC	Person in Charge
QA	Quality Assurance Officer
SRS	Software Requirement Specification
Source	Source Code
URD	User Requirement Document
TC	Test Case
Wip	Work in Progress
WP	Work product

# configuration management Process
## CI Identification & Naming convention
Refer to sheet CI Identification in CM Report
## Movement of CIs through their storage
#### For Document
SVN Trunk\Document
#### For Source code
SVN Trunk\SouceCode

## Directory structure & Access right
### Directory structure
All documents and source codes are managed in SVN Server.

Main Folder	Sub Folder	Purpose	Convention	Access right
Folder: <SVNServer>/trunk
Document	Requirement	Store all artifacts of Requirement such as High Level Requirement, Software Requirement Specification, Prototype, etc.		Full: PM, CC / Modify: PIC / Read: All
	Design	Store all aitifacts of Design which includes Architecture design, Detailed Design, sample code to verify designs, etc.		Full: PM, CC / Modify: PIC / Read: All
	MeetingRecord	Store documents to record meetings.		Full: PM, CC
	Plan	Store Proposal, Estimation, CM Plan, WO, Project schedule, Task list.		Full: PM, CC / Modify: PTL / Read: All
	Report	Store Project Reports: Weekly (external and internal), Bug, Milestone, Post-mortem, Acceptance note, other Event-driven reports		Full: PM, CC / Modify: PTL / Read: All
	Record	Store project records, divided into / Review: include Review, Test / Change request / Acceptance / Mails: store mails relate to the project		Full: PM, CC / Modify: PTL / Read: All
	MonitorTracking	Store monitor file to evaluate team members’ perfomance		Full: PM, CC / Modify: PM / Read: All
	StudyFMS	Store document about FMS		Full: PM, CC / Modify: All / Read: All
	Test Document	Store test document – report 5		Full: PM, CC / Modify: All / Read: All
Reference	CustomerSupplied	Store Documents and Other materials/data supplied by customer or those support software development and production operation in the project.		Full: PM, CC / Modify: None / Read: All
	OtherProjects	Store Documents and Other materials/data of other projects for reference		Full: PM, CC / Modify: None / Read: All
	ProcessTemplate	Store Guidelines/Standards/Forms/Templates/Checklist specified for the project usage		Full: PM, CC / Modify: None / Read: All
	Portlet Books	Store Portlet ebooks for references		Full: PM, CC / Modify: PIC / Read: All
	uPortal	Store documents about Uportal, portlets		Full: PM, CC / Modify: PIC / Read: All
Audit		Store information of: / Process review / Work product review		Full: PM, CC / Modify: QA / Read: All
Release	Binary	To released versions of CIs at baselines	<WorkProject>_rNNN.zip / Note: NNN revision number of work product. Ex: / WebPMS_r123.zip mean this binary package is built from the source code revision 123.	Full: PM, CC / Read: All
SourceCode	DaoCommon	Common Dao layer		Full: PM, CC / Modify: PIC
	DMSPortlet	DMS module		Full: PM, CC / Modify: PIC
	TimesheetPortlet	Timesheet module		Full: PM, CC / Modify: PIC
	PlannerModule	Planner module		Full: PM, CC / Modify: PIC
	ProjectEyePortlet	ProjectEye module		Full: PM, CC / Modify: PIC
	RequirementModule	Requirement Module		Full: PM, CC / Modify: PIC
Study		Store sample code, documents for study.		Full: PM, CC / Modify: PIC
Folder: <SVNServer>/tags
Document

SourceCode

Member1 is responsible for CC role of project folder and backup for Admin of Source control.
#### Access right control
Access right of non-project team members (ex: auditor, external reviewer, etc) must be get permission of PM and granted in the pre-defined duration, then revoked at expiry date by CC. As soon as a member is out of the project, his or her access right is revoked also.
The access right is reviewed frequently and updated by CC at baseline point and project closure time.

## Version numbering rule
#### For Documents
Documents are managed without version in the file name.
For release documents, the version is managed as below:
The version level is maintained as numbered identifier with two components

1.1

Revision
Version

The original version will be numbered 0.1. Subsequent revisions will be numbered 0.2, 0.3. The release version will be 1.0.
Version number, which appears to the left of the decimal. It changes only when the core architecture of the item changes. For example: when an item is completely overhauled, with substantial internal changes, the version 1.0 would become version 2.0
Revision number, which appears to the right of the decimal. It changes when existing content is changed, but the overall structure and flow of the item remains the same. The normal sequence of revision is 1.1, 1.2 and so on.
#### For Software Source Files
Software executables and support files are generally identified by name and version number, such as “Main DB v1.1.a”. The scratch edition will be 1.0. The version numbering scheme consists of three components:

1.1a

Revision

Version

Update

view

Version number, which appears to the left of the decimal. It changes only when the core architecture of the software item changes, as when moving from one area of the development tool to another, when an application is completely overhauled, or the user interface changes fundamentally. In this case, version 1.1a would become version 2.0.
Revision number, which appears to the right of the decimal. It changes when new features, functionality or other content are added or significantly changed. In normal case, the core architecture or user interface have been extended or limited in some manner. The most common reason for changing the revision number is when adding a new module or other functionality to the software. The normal sequence of revision is 1.0, 1.1, and 1.2 and so on.
Update level is appended or incremented when the only change to the software item is to correct one or more defects, without the addition of any new functionality. Version 1.1 would become v1.1a, v1.1b and so on. This updating is over ridden when a combination revision, involving bug fixes and new feature additions, is performed. In such a case, the software revision number is incremented and any update indicator is dropped, as in v1.1b to v1.2
## Change control
N/A
## Backup strategy
Storage Area to be Backed up	Backup To	Backup Type	Backup Frequency	PIC
Http://svn	Backup to the local PC of leader	Daily	Daily	Leader